# 📄 Dimeat -  Weekly Progress Report

Project Name: Dimeat

## 1. Executive Summary

Under the M1 (Project Initiation) phase, foundational documentation, strategy formulation, and stakeholder mapping processes for the Dimeat project have been successfully completed. This week, the Project Charter, Stakeholder Map, Success Criteria, and Delivery Approach decisions—which will steer the project's direction—were finalized and aligned across the team.

## 2. Completed Activities This Week

### ✅ 1. Project Charter & Scope Definition

- Objective: Establish a formal framework for the project's vision, core objectives, boundaries, and primary deliverables.

- Accomplishments:

  - Detailed Dimeat's hybrid structure (combining calorie tracking with a social platform ecosystem) within the project charter.

  - Defined core project boundaries, including Web/Mobile platform support, authentication, calorie counter, social feed, and messaging modules.

### ✅ 2. Stakeholder Map & Role Analysis

- Objective: Identify all internal and external stakeholders involved in the project, defining their expectations and responsibilities.

- Accomplishments:

  - Project Team: Cemre Alkış (Project Manager), Ebru Sena Ünsal (Technical Lead), Harun Arslan (Quality & Test Lead), Aysima Tatlı (Documentation Lead).

  - Academic Support: Software Project Management course instructor and academic advisors.

  - End Users: Individual users seeking healthy lifestyle, weight management, and social motivation.

### ✅ 3. Definition of Success Criteria

- Objective: Establish concrete metrics to measure the successful completion of the project.

- Accomplishments:

  - Ensuring the flawless functionality of core requirements (authentication, meal logging, social sharing, and 1-on-1 messaging).

  - Maintaining high standards in code quality, test scenario coverage, and project management processes (Agile/Scrum tracking).

  - On-time delivery and documentation completeness.

### ✅ 4. Delivery Approach Decision

- Objective: Select the project development and management methodology.

- Accomplishments:

  - Decided to adopt a milestone-based and iterative/agile approach. Each milestone (M0 - M5) is structured independently to prioritize risk management and flexibility.

## 3. Challenges & Solutions

- Challenge: Workload distribution and integration schedules across different modules (backend, database, UI, documentation).

- Solution: Brought forward the RACI matrix preparation to clearly demarcate team responsibilities and optimize communication channels.

## 4. Plan for Next Week (M2: Project Plan Baseline)

- Create the Product Backlog and WBS (Work Breakdown Structure).

- Prepare estimations, assumptions log, and schedule plan.

- Document the RACI matrix and Risk Register.